A logo for college computing

Description automatically generated

# HotelRank: Elevating Revenue Performance Through Machine Learning and Deep Learning Techniques.

|  |  |
| --- | --- |
| *Student Name:* ***Giorgio Zoppi*** |  |
| *Student Number:* ***sba2301*** |  |
| *Module Name:* ***Strategic Thinking (HDip in Data Analytics - Feb 2024 - HCI cohort)*** |  |
| *Assignment Title:* ***CA 1 – Capstone Project Proposal*** |  |
| *Assessment Due Date:* ***29th March 2024*** |  |
| *Date of Submission* ***28th March 2024*** |  |

**Declaration**

By submitting this assessment, I confirm that I have read the CCT policy on academic misconduct and understand the implications of submitting work that is not my own or does not appropriately reference material taken from a third party or other source.

I declare it to be my own work and that all material from third parties has been appropriately referenced.

I further confirm that this work has not previously been submitted for assessment by myself or someone else in CCT College Dublin or any other higher education institution.

Contents

[HotelRank: Elevating Revenue Performance Through Machine Learning and Deep Learning Techniques. 1](#_Toc162397731)

[*Module Name:* ***Strategic Thinking (HDip in Data Analytics - Feb 2024 - HCI cohort)*** 1](#_Toc162397732)

[Introduction 5](#_Toc162397733)

[Forecasting of hotel room demand. 5](#_Toc162397734)

[Prediction of booking cancellations. 5](#_Toc162397735)

[Online hotel reputation. 5](#_Toc162397736)

[Problem Domain and Objectives 5](#_Toc162397737)

[Demand forecasting. 5](#_Toc162397738)

[Booking Cancellation. 6](#_Toc162397739)

[Online Reputation. 6](#_Toc162397740)

[HotelRank Score. 6](#_Toc162397741)

[Scope. 6](#_Toc162397742)

[Data Sources. 7](#_Toc162397743)

[Ethical Considerations. 8](#_Toc162397744)

[References 8](#_Toc162397745)

# Introduction

Revenue management (Ivanov, 2014) is a critical to maintain hotel profitability. Among the various factors contributing to a hotel revenue management strategy, three main factors stand out prominently:

* Forecasting of hotel room demand.
* Prediction of booking cancellations.
* Online hotel reputation.

### Forecasting of hotel room demand.

Forecasting hotel room demand involves predicting the anticipated demand for rooms on any given day throughout the year. Accurate forecasts enable hotels and revenue managers to adjust prices dynamically, thus maximizing revenue potential. However, factors such as location, cultural events, weather, seasonal patterns and more, significantly impact on optimal hotel room forecasting (Apostolos, 2021).

### Prediction of booking cancellations.

Booking cancellations (Nuno Antonio, 2019) are an issue for the hotel revenue manager because they make harder to predict the number of booked rooms. A common pattern to address this issue is trying to achieve the overbooking by lowering the price but when overbooking is real, it is a problem because it damages hotel reputation and revenue. People might find themselves without a room and complain online. So, from a revenue manager perspective, it is important having cancellations predictions.

### Online hotel reputation.

Using the framework developed in (Diana-Jens & Rodríguez Ruibal, 2015) , we define what means online hotel reputation. Online reputation is *“the result of what clients, former clients, future clients, employees, etc. say, write and communicate to another anywhere in the internet social media based on their perceptions and experience in any moment of their relationship, direct or indirect, with the brand”*. As demonstrated in a Chinese study on ten luxury hotels (Wang, et al., 2023), negative online reviews can lead to a low booking rate that takes months to recover, so online reputation is an important factor to consider.

Our focus is therefore to create a hotel ranking algorithm called **HotelRank** that considers all these three factors in a weighted manner.This research project will be executed in strict collaboration with Blastness Spa(Blasteness.com, 2023)**,** the #1 provider in Italy for luxury hotels with a portfolio of over nine hundred hotels.

# Problem Domain and Objectives

Our main goal is to increase the profit for our customers that are mainly hotel revenue managers providing a way to compare with competitors. To achieve our main goal, we want to put our focus on creating models for demand forecasting, booking cancellation and online reputation and then combining them to create a global hotel score to understand hotel performance.

## Demand forecasting.

Our demand challenge here is to validate our dataset with data about weather and events obtained using a public API (i.e. weather.com and predicthq.com), cleaning the data, selecting the model, evaluate his performance and predict results. Our hypothesis here is that demand depends on historical data and external facts.

## Booking Cancellations.

Using the same process as we plan to use for the demand, here we want to understand how cancellations affects the demand.

## Online Reputation.

Here our objective is to collect TripAdvisor data for the hotels in our dataset and see how the reviews and comments, providing our own reputation score. The hypothesis to validate here is that higher is the rank, higher is the revenue.

## HotelRank Score.

Once we’ve created the models, we can define an iterative process to compute **HotelRank** ranking score for each hotel. Let’s define **HotelRank** as weighted combination linear between those factors:

+ *w4 \* OptionalScore*

After model training, the correct weights **w1, w2, w3** are set and **w4** to zero and reserved for future uses.

Once **HotelRank** is defined our goal become to make models predictions and hotel ranking accessible to our customers in Azure.

# Scope.

Project management CRISP-DM methodology will be used most of the project except during deploy where we switch to Scrumban (Alliance, 2017). An important point in CRISP-DM is that it is meant to be an iterative process since the construction of a model requires several cycles. Over the arc of two semesters the scope of the project will try to answer the following questions:

* Which is most accurate model for demand forecasting?
* Can external facts impact the demand?
* How does cancellations affect revenue performance?
* How does hotel online reputation affect revenue performance?
* Can we determine how good we are respect our competitors?

In the table below we summarize key milestones. The deadlines might have some minor deviations due to the project complexity, so we’ve kept one month buffer at the end.

|  |  |  |
| --- | --- | --- |
| **Phase** | **Objectives** | **Milestone Deadline** |
| **Hotel Domain Knowledge Research** | Domain Analysis. Understand how ML techniques are used. Understand how Deep Learning are used in the domain. Report about domain knowledge. | **20th April 2024** |
| **Data Collection** | The dataset consists of the bookings of eight Italian luxury hotels in a two-year period. Data Collection from Weather.com. Data Collection from PredictHP.com. Data Collection from TripAdvisor. All data will be in a data lake to be able to have further processing. | **21st May 2024** |
| **Data Exploration.** | Explore common proprieties in the datasets. First cleaning the data, remove all Italian references. Visualization of the datasets. Understanding data patterns. | **4th June 2024** |
| **Data Quality Checks.** | Check the quality of data. | **15th June 2024** |
| **Feature Engineering** | Create a merged datasets to include weather and events. Cross reference hotel and user reviews. Select/Add/Remove features. | **15th July 2024** |
| **Cleaning Data** | Handling missing values. Handling Duplicates. Assure Data Consistency. | **1st August 2024** |
| **Integrate Data in Iceberg Tables** | Once the data is clean format in a query able data source to facilitate training. | **1st August 2024** |
| **Modelling: Demand and cancellation forecast models using ML.** | Creating models, training and evaluating their performance using an iterative approach using XGBoost, Regression, RNN, LSTM and Prophet algorithm. Detect overfitting. K-Fold Cross validation to determine which model performs better. | **1st September 2024** |
| **Hyperparameters tuning.** | Tune ML and deep learning models hyperparameters and test visualization. | **15th October 2024** |
| **Compute Reputation Score** | Top reviews analysis and score computation between the hotel in the dataset using classification algorithms. | **15th November 2024** |
| **Compute HotelRank.** | Select the models and weight for HotelRank and perform the computation on the dataset. Classification of the hotels using HotelRank. | **15th December 2024** |
| **Data Engineering Automation.** | Deploy the selected models in the cloud.  Automate all data flow from ingestion to model training. Provide model access to hotel revenue managers via REST API. | **20th January 2025** |
| **Reporting and Project Close.** | Project report with summary of the results indicating the chosen models and the process.  Project review: Retrospective document to indicate what went well and which are the areas of improvement. | **1st February 2025.** |

# Data Sources.

The data has been provided and released by Blastness.com on Creative Common License in the GitHub repository <https://github.com/CCT-Dublin/capstone-project-feb-2024-pt-giorgiozoppi> . The folder **hoteldataset** that contains bookings on eight luxury hotel, during a period of two years at least.

Blasteness.com (Blasteness.com, 2023) has also provided the latitude and longitude of each hotel to cross reference with TripAdvisor, PredictHQ.com and Weather.com API but this will not be disclosed for keeping the hotel name private. We are going to use TripAdvisor API for collecting the reviews and store them in a data storage to be processed later and create a dataset to use for the online reputation score. Weather.com API and PredictHP.com API data will be used to enrich the bookings dataset.

# Ethical Considerations.

Hotel revenue management can have a positive influence on the society. A socially responsible hotel management could use this study promote a fair or a festival in the moment of maximum demand, creating a nice environment for locals and tourists or reduce their environmental impact when the demand is at its minimum (i.e. waste less water or electricity, less trash to recycle and so on). The data on this study has been anonymized to remove all hotel and customer confidential data. Any data and study taken in consideration for learning the field will be cited in the report under Harvard guidelines and avoid plagiarism. All the model developed will be put in production on Azure, also Blastness(Blasteness.com, 2023) will have the right to cite this work as joint effort.

The repository data has been release with Creative Common License at <https://github.com/CCT-Dublin/capstone-project-feb-2024-pt-giorgiozoppi> where you can find this report as well.

# References

Alliance, S., 2017. *What is Scrumban?.* [Online]   
Available at: https://www.agilealliance.org/scrumban  
[Accessed 03 03 2024].

Apostolos, A., 2021. Modeling and Forecasting Daily Hotel Demand: A Comparison Based on SARIMAX, Neural Networks, and GARCH Models. *Forecasting*, 21 August, p. 16.

Blasteness.com, 2023. *Blastness - Growing your business.* [Online]   
Available at: https://www.blastness.com/en/index  
[Accessed 26 03 2024].

Diana-Jens, P. & Rodríguez Ruibal, A., 2015. La reputación online y su impacto en la política de precios de los hoteles. *Cuaderno de Turismo*, 15 07, p. 129–155.

Ivanov, S., 2014. *Hotel revenue management: From theory to practice.* 1 ed. Varna, Bulgaria: Zangador Ltd..

Nuno , A., De Almeida , A. & Nunes, L., 2019. Hotel booking demand datasets. *Data in Brief,* 22(February), pp. 41-49.

Nuno Antonio, A. D. A. L. N., 2019. Big data in hotel revenue management: Exploring cancellation drivers to gain insights into booking cancellation behavior. *Cornell Hospitality Quarterly,* 60(4), pp. 298-319.

Wang, Z., Lin, X. & Li, H., 2023. Impact of reputation on hospitality profitability: impact of service failure online exposure on revenue performance – evidence from the hotel industry in China. *Tourism Review*, 17 3, pp. 1387-1413.